COUNTER CULTURES

Google Workspace & Data Centralization

Meeting Checklist  —  April 3, 2026

# Why We’re Doing This

Right now, Counter Cultures’ data is scattered across Amber’s personal Gmail (arisuccibusiness@gmail.com), various Google Sheets, and a Shared Drive. This creates three problems:

- Ownership risk — if Amber’s account is ever closed or access changes, Counter Cultures loses its CRM data, price lists, and client files.

- Confusion — nobody knows where things live. Files are spread across multiple accounts with no clear structure.

- Scalability — the new website, dashboard, and AI tools all need to read from one central place. Multiple scattered sources means broken integrations.

The fix: One Google Workspace account owned by Counter Cultures. Everything lives there.

# Step 1: Set Up Google Workspace

Google Workspace gives Counter Cultures a professional email, centralized Drive, and admin control. Cost is $7.20/month per user (Business Starter).

- Go to workspace.google.com and sign up with the domain countercultures.com.mx

- Verify domain ownership (Google walks you through DNS verification)

- Create the admin account: roger@countercultures.com.mx (or admin@countercultures.com.mx)

- Set up MX records so email flows through Google (Google provides the exact records)

💡 Note: If Roger already has roger@countercultures.com.mx hosted elsewhere, you can migrate it to Google Workspace. Google’s setup wizard handles this.

# Step 2: Create the Drive Structure

Once Workspace is active, create this folder structure in Roger’s Google Drive:

| Folder | What Goes Inside |
| --- | --- |
| 📁 Counter Cultures (root) | Top-level folder — everything lives under this |
| 📁 CRM & Operations | The CRM Google Sheet (16 tabs: Products, Leads, Pipeline, Contacts, etc.) |
| 📁 Supplier Price Lists | Raw supplier Excel files (Ruvati, BLANCO, Deltana, California Faucets, etc.) |
| 📁 Master Price List | The Master Price List Google Sheet (auto-populated by our sync tool) |
| 📁 Client Files | Proposals, invoices, project docs organized by client |
| 📁 Marketing & Content | Content calendar assets, social media, blog drafts, campaign materials |
| 📁 Brand Assets | Logos, photos, product images, brand guidelines |

- Create the folder structure above in Roger’s Drive

- Move or copy relevant files from arisuccibusiness@gmail.com into the new structure

# Step 3: Create the Two Google Sheets

## Sheet A: CRM Sheet

This is the main operational sheet — 16 tabs covering products, leads, pipeline, contacts, content calendar, and more. The new website and AI bot read from this.

- Create a new Google Sheet in the CRM & Operations folder

- Name it: Counter Cultures CRM

- Share with service account as Editor: counter-cultures-website@gen-lang-client-0620971024.iam.gserviceaccount.com

- Copy the Sheet ID from the URL (the long string between /d/ and /edit)

- Send the Sheet ID to Joshua — he’ll set GOOGLE_SHEETS_ID and run the setup script to create all 16 tabs

## Sheet B: Master Price List

This sheet is auto-populated by the system — it parses supplier Excel files and writes normalized pricing data here. Your team never edits this directly.

- Create a new Google Sheet in the Master Price List folder

- Name it: Counter Cultures Master Price List

- Share with the same service account as Editor

- Send that Sheet ID to Joshua too — he’ll set GOOGLE_MASTER_PRICE_LIST_ID

# Step 4: Upload Supplier Price Lists

Move the supplier Excel files from the old PRICE LIST Shared Drive into the new Supplier Price Lists folder.

- Upload all supplier Excel files (Ruvati, BLANCO, Deltana, California Faucets, etc.) to the Supplier Price Lists folder

- Share the Supplier Price Lists folder with the service account as Viewer

- Send Joshua the folder ID (from the URL) — he’ll update GOOGLE_PRICE_LIST_DRIVE_ID

# Step 5: What Joshua Does After the Meeting

Once you send Joshua the new Sheet IDs and folder IDs, here’s what happens on the tech side:

- Update all environment variables in .env.local and Netlify with the new IDs

- Run the CRM setup script — creates all 16 tabs with headers in the new CRM Sheet

- Import 490 products from the Squarespace scrape into the Products tab

- Run first price list sync — parses all supplier Excels into the Master Price List

- Deploy — push everything to Netlify so the dashboard and AI bot are live with real data

- Add margin calculation to the AI bot so it can cross-reference retail prices with dealer costs

# Quick Reference: What Roger Needs to Send Joshua

After the meeting, Roger (or you) just needs to send Joshua these values:

| What | Where to Find It |
| --- | --- |
| CRM Sheet ID | Open the CRM Google Sheet → copy the long string from the URL between /d/ and /edit |
| Master Price List Sheet ID | Same — open that sheet and grab the ID from the URL |
| Supplier Price Lists Folder ID | Open the folder in Drive → copy the string after /folders/ in the URL |
| Google Drive root Folder ID | Open the Counter Cultures root folder → same method |

Service account email (copy-paste this when sharing):

counter-cultures-website@gen-lang-client-0620971024.iam.gserviceaccount.com

# What Changes After Migration

|  | Before (Now) | After (New) |
| --- | --- | --- |
| Data owner | arisuccibusiness@gmail.com | roger@countercultures.com.mx |
| Files location | Scattered across accounts | One Google Drive folder |
| CRM Sheet | Existing sheet (no tabs set up) | New sheet with 16 tabs + 490 products |
| Price Lists | Shared Drive (separate) | Folder in main Drive |
| Master Pricing | Doesn’t exist yet | Auto-populated Google Sheet |
| Dashboard + AI bot | Can’t connect properly | Reads from central Drive |